## Slide 1: EECS448 Project 1: Calendar
ScrumMasters

## Slide 2: Overview of the Platform
Programmed in C++
We used QT Creator as our IDE, this allowed us to implement a GUI.
  Drag and drop style designer, which gave us basic class structure for the buttons and dialogs we added to the layout.
  Functional implementation of said buttons and dialogs was all original and in C++ code.

## Slide 3: Division of Labor
Our original plan was:
  Brock: Gui guy
  Denae: Event creation/deletion, aka File I/O
  Luciano: Class structures of Calendar, month, day.
But then we ran into some challenges.

## Slide 4: Challenges
About a week into the project we realized that making a GUI was much more complicated than we originally thought.
Most of the codebase structure that we had made wouldn’t work alongside the GUI.
So we switched gears and the entire last week we all focused on he GUI/structural issues.
Moving between between platforms proved to be the biggest challenge and wasted the most time.

## Slide 5: Features that didn’t make it
Different Users/Calendars
We didn’t have enough time to implement week view for every month and were unable to upload to Github what we did finish in time. But our demonstration shows proof of concept when it comes to week view.
Event indicator in “year view”
Events organizing themselves in chronological order within a day.
Viking holidays
Keeping the month design consistent throughout.

## Slide 6: What we would have done differently
If we had known how challenging implementing a GUI was our planning phase would have gone completely differently.
Our main focus would have been building the GUI alongside the general codebase.
We didn’t do a good job of using Github because of how confusing working in QT got. We ended up working together in one place much more than using Github.
Talk about and use alike naming conventions.